## Slide 1
IWP FINAL PRESENTATION
ARMOUR CLASH
A third-person 3D GVG-like mech fighting game · Unity 6
Kong Junhao
Lab 02 · Admin No 241526K
August 2026

## Slide 2
Contents
Game Title / Summary
Schedule / Milestones
Demo
Learning points / Challenges faced

## Slide 3
Armour Clash — Summary
A 1v1 boost-action mech duel in the style of Gundam Extreme Vs. / Starward: manage the boost gauge to dash, dodge and fly; every attack is readable and counterable; the city arena itself is destructible ammunition.
MOVEMENT DUEL
Boost economy with overheat + landing lag; 2x-speed dashes; step-dodges that break shot homing (the core dodge rule).
MELEE SYSTEM
4-hit saber strings, rainbow-step cancels and extensions, soft vs hard knockdowns, a guaranteed cinematic finisher fling.
LIVING ARENA
Every building breakable into physics debris; rooftops landable; throwable street objects (tree / barrel / car / EMP mast) usable by BOTH sides.
FULL GAME WRAPPER
Menu + settings, 13-step tutorial, READY-FIGHT intro, Awakening burst with cut-in, timed rounds, S-D ranked results.
Tech identity: all SFX, music, UI and most VFX are synthesized procedurally in code — near-zero audio/art asset footprint.

## Slide 4
Did it deliver what was pitched?
The Week 2 pitch named two unique selling points — the things the reference games do not do.
USP 1 - A RIVAL THAT FEELS HUMAN
Delivered as a hand-authored behaviour system: telegraphed shot wind-ups, reactive dodge/guard choices, punish windows on your landing lag, range-banded specials and a dash tackle. Difficulty scales its reaction gap.
USP 2 - AN ARENA THAT FIGHTS BACK
Four throwable object types with genuinely different effects (tree smash, barrel fire AoE, car = instant knockdown, EMP mast stun), restocked live during the match. Buildings break; rooftops are landable.
SCOPE CHANGE, STATED HONESTLY
The pitch proposed a learning AI using a behavioural cloning algorithm. That was cut: collecting and training on enough clean human play was not achievable inside the schedule alongside the combat system, and a half-trained model plays worse than good hand-authored behaviour. The USP - an opponent that feels like a person - was met through readable telegraphs, reactions and punishes instead. This is the single largest deviation from the pitch.
Everything else on the pitch task list shipped: movement, attacks + hit system, interactable objects, AI opponent, health + win/lose, cost system, polish.

## Slide 5
Schedule / Milestones
Plan as pitched in Week 2 (Gantt: Week 3 - Week 17), with delivery status
PHASE | WEEKS | PLANNED WORK | STATUS
1. Foundation | 3 - 5 | Project setup, core systems, basic player controller | Done
2. Core development | 6 - 10 | Combat system, enemy AI, level design, progression, UI & HUD | Done
3. Content creation | 11 - 13 | Game assets, environment & map, interactions | Done
4. Testing & balancing | 14 - 15 | Playtesting (10 testers), balance & adjustments | Done
5. Polishing & final | 16 - 17 | Polish (bug fixes, animation, effects), final build & submission | In progress
Milestones hit: W4 basic movement · W7 prototype with win/lose + simple AI · W11 assets ready · W14 playtest, balance, polish
Working rhythm: task list -> implement -> test in Unity next session -> the previous test drives the next task.

## Slide 6
Playtest drove the design
10 testers · structured 8-case survey · Week 14
THEY SAID
“Bullets are aimbots” · “landing isn't smooth / floats off the floor” · “camera goes crazy up close”
WE SHIPPED
Shot windup telegraph + step-breaks-homing · landing blend + model pinning · orbit-rate-capped camera
THEY SAID
“Combos feel samey” · “nothing tells me I got hit”
WE SHIPPED
Branch combos, dash tackle, rainbow-step extensions · hit VFX/SFX, damage flash, combo counter, hit-stop
Every mechanic in the final build traces to the reference games or to a tester complaint.

## Slide 7
DEMO
menu & settings → tutorial lock-on lesson → live round on Hard:
shoot / step-dodge → melee string → finisher fling through a building → barrel throw → gerobi → BURST → ranked result

## Slide 8
Learning points
Reference study beats invention: copying the reference games' exact rules (step breaks homing, downs reset the bar, launchers always down) produced better game feel than any original tuning I tried.
Playtests find what you cannot: all three of my biggest fixes came from watching testers, not from playing my own build.
Animation retargeting pipeline: humanoid retargeting an MMD rig needs a baked reference T-pose; raw bind poses fold limbs silently.
Never trust one detection path: melee only became reliable when hits came from an authoritative overlap scan instead of physics callbacks.
Procedural assets are a superpower for solo scope: synthesized audio/VFX/UI meant zero asset-hunting and instant iteration.
Feel is code you can point to: hit-stop, freeze-frames, camera shake and cut-ins turned the same numbers into a 'game'.

## Slide 9
Challenges faced
THE MMD GUNDAM RIG
Fan-made model with Japanese bone names, no T-pose, broken animation takes. Fixed with a custom AssetPostprocessor: explicit 19-bone map + baked T-pose JSON + weapon re-mounting tools.
HIT DETECTION SAGA
Fists inherited a 93x bone scale (39-unit hitboxes hitting across the map), then trigger events silently never fired vs a standing CharacterController. Ended with a scan-based, state-driven system.
ENGINE TRAPS
CharacterController position caching reverted knockdown flights to 'flew 0.0u'; scene-serialized values overriding code defaults; animation events lost on retargeted clips.
BALANCING SOLO
Every buff broke something else (speed buff broke melee range and thruster VFX). Diagnostic-first debugging - one console line per system - made each report a one-round fix.
Biggest takeaway: log the truth before changing the code.

## Slide 10
ARMOUR CLASH
Thank you — questions welcome