ARMOUR CLASH

TECHNICAL DESIGN DOCUMENT

Designer / Programmer: Kong Junhao

FINAL  -  16 August 2026

Contents

# Game Development Team

| ROLE | MEMBER |
| --- | --- |
| Game Designer / Programmer / Technical Artist | Kong Junhao |
| Audio & VFX | procedurally generated in code (no dedicated role required) |
| UX Testers | 10 external playtesters (structured playtest, Week 14) |

# Executive Summary

## Game Overview

Armour Clash is a 3D mech arena fighter in the GVG lineage (Gundam Versus series, Starward): boost-gauge movement, lock-on shooting with dodge-breakable homing and TAB target switching, beam-saber combo strings with a knockdown-bar system, two special weapons, an Awakening burst that doubles as a combo escape, and a fully destructible city arena with throwable, respawning street objects. The final build ships three modes against a difficulty-scalable AI: a three-stage mission with between-stage field repairs, a 2v2 team battle with softened friendly fire, and a single-round quick battle.

## Technical Summary

Armour Clash is developed by one student over a 15-week module (project weeks 3-17) in Unity 6 (6000.2, Universal Render Pipeline) with C#. Animation uses Mixamo humanoid clips retargeted onto an imported MMD-rigged Gundam model via a custom AssetPostprocessor with a baked reference T-pose. All original audio (SFX and music) and all UI are synthesized or constructed procedurally at runtime; imported packs (city, mech model, hit VFX, homing missiles) are converted to URP and re-mixed in code. The 2v2 mode multiplies content without assets: both extra combatants are runtime clones of the one hand-tuned enemy. Production cost is effectively S$0 beyond hardware already owned.

The game deploys to PC standalone only. Minimum requirements: Windows 10 64-bit, quad-core CPU, DX11/Vulkan-capable GPU (Unity 6 URP), 8 GB RAM, ~1 GB storage, keyboard + mouse.

# Equipment

## Hardware

Development runs on a single Windows notebook already owned by the developer; no additional hardware was purchased.

| PRODUCT | TASK | COST* | QTY | TOTAL |
| --- | --- | --- | --- | --- |
| Windows 11 gaming notebook (ASUS) | engine work, coding, testing, documentation | $0 (owned) | 1 | $0 |
|  |  |  | TOTAL | $0.00 |

*values in SGD; all equipment pre-owned

## Software

| PRODUCT | TASK | COST* | QTY | TOTAL |
| --- | --- | --- | --- | --- |
| Unity 6 (URP) - Personal | engine, build, profiling | $0 | 1 | $0 |
| Visual Studio / C# | gameplay programming | $0 | 1 | $0 |
| Mixamo | humanoid animation clips | $0 | 1 | $0 |
| Blender (as needed) | model inspection | $0 | 1 | $0 |
| Free asset packs (CartoonLowPolyCityLite, Origin Gundam model, Quick Effects Vol.1, Homing Missile pack) | environment, mechs, hit VFX, missiles | $0 | 1 | $0 |
| Microsoft Office / Google Forms | documents, playtest survey | $0 | 1 | $0 |
|  |  |  | TOTAL | $0.00 |

# Evaluation

## Game Engine

Unity 6 with the Universal Render Pipeline was chosen because: (1) C# iteration speed suits a solo schedule with weekly playtest-driven changes; (2) built-in humanoid retargeting made the Mixamo-to-MMD-rig animation pipeline feasible; (3) Cinemachine 3 provides the lock-on battle camera with occlusion handling; (4) the new Input System supports runtime-defined bindings with no scene wiring; (5) URP performs well on student laptops. Hard-won engine lessons are documented under Technical Challenges.

## Target Platform

PC standalone (Windows x64). The genre's inputs (mouse aim + many simultaneous keys) and the grading environment both favour PC; a single target keeps the test matrix small for a one-person team.

## Scope Change from Pitch

The Week 2 pitch proposed a learning AI trained by behavioural cloning. This was replaced during development by the hand-authored behaviour system that shipped: collecting and training on enough clean human play was not achievable inside the schedule alongside the combat system, and a half-trained model plays worse than good authored behaviour. The pitched USP - an opponent that feels like a person - was met instead through readable telegraphs, reactive dodge/guard/punish decisions and range-banded special usage. This is the single largest deviation from the pitch; every other pitched task (movement, attacks and hit system, interactable objects, AI opponent, health and win/lose, cost system, polish) shipped.

# Systems Architecture

## Runtime-bootstrap pattern

Almost nothing is wired in the scene. Each major system spawns itself at play start via RuntimeInitializeOnLoadMethod (or is rebuilt by GameFlowManager after a rematch reload), finds its dependencies by type, and builds its own UI in code. The scene holds only the arena, the two mech prefab instances and a camera; everything else - menu, HUD, tutorial, team overlay, lock reticle, audio - is constructed at runtime. This kept a 40-script project mergeable and reviewable as plain C# with near-zero scene churn.

## Core systems

| SYSTEM | SCRIPTS | RESPONSIBILITY |
| --- | --- | --- |
| Movement | MechController, BoostManager, ArenaLimits | CharacterController movement, boost economy/overheat, dash and step states with watchdogs, landing lag, arena walls/ceiling |
| Combat | MechCombat, MeleeHitbox, MechShooter, SpecialMoves, AwakeningSystem | melee strings + rainbow-step cancels, shield/parry with cooldown, rifle + charge shot, gerobi laser + funnel/missile barrage, burst with cut-in and combo escape |
| Health & knockdown | MechHealth, BlastSphere, BurnEffect (InteractableObject) | armour, the knockdown bar, down/wake-up/yellow-lock state machine, launch physics, blast-sphere holds, burning damage-over-time |
| Targeting | TargetSwitcher, TargetManager, LockOnUI, BattleRoster | TAB cycling by screen order, auto-acquire with hysteresis, the lock circle driven by MechShooter.IsRedLock - one definition of red lock shared by display and bullet |
| AI | SimpleMechAI | full player-parity state machine plus specials (gerobi/missiles/tackle) with telegraphs, gauge-limited flight with an altitude leash, roster-based retargeting in 2v2, difficulty scaling |
| Team battle | TeamRules, TeamBattleSetup, TeamHud, CostManager | friendly-fire resolution at one choke point (30% dmg / 15% bar / 35% stun on allies), runtime cloning of both extra units, team rings + call-signs + corner panels, cost pools |
| Game flow | GameFlowManager, GameSettings, TutorialManager | menu/pause/results, the three-stage mission with fades + field repair, 2v2 orchestration, rematch-in-mode, persisted settings, the 19-step tutorial with practice drone |
| Camera | LockOnBattleCamera, CameraGroundGuard | Cinemachine lock-on framing, orbit rate limits, deocclusion, shakes/kicks, floor clamp |
| Projectiles & world | HomingProjectile, MissileAssets, InteractableObject, BreakableBuilding, BattlefieldBuilder (editor) | dodge-breakable homing, missile pack dressing + URP conversion + audio taming, throwable street weapons with near-fight restocking, destructible city generation |
| Presentation | BattleHUD, TeamHud, UiLabel, UiFlyIn, BattleAudio, ProceduralVfx, CombatVfx, MechVfx, SaberBlade | GVG-style corner HUD, animated menus, synthesized SFX/BGM mixer, procedural particles/beams/trails |
| Content pipeline (editor) | GundamSetup, GundamRigPostprocessor, GundamArmPose, MissilePackSetup | MMD-to-humanoid retarget with baked T-pose, weapon mounting from JSON, model cloning player-to-enemy, missile pack install + URP material fix-up |

## Key technical decisions

- One rule, one owner: red lock (MechShooter.IsRedLock), friendly fire (TeamRules.ResolveHit) and the roster (BattleRoster) each live in exactly one place and every consumer calls it - the class of display-vs-behaviour drift bugs is closed by construction.

- Serialized-field renames as a deployment tool: scene-baked values override code defaults in Unity, so retuned defaults ship by renaming the field (documented per-field in tooltips).

- Interruption-proof visuals: every transient effect object schedules its own delayed Destroy at spawn, so a stopped coroutine (knockdown, stage reset, mode teardown) can never orphan a beam in the arena.

- Time-scale discipline: gameplay waits use scaled time; UI, fades and cleanup use unscaled/realtime waits so freeze-frames and slow-mo never stretch them.

# Technical Challenges

| CHALLENGE | ROOT CAUSE | SOLUTION |
| --- | --- | --- |
| Enemy knockdown launches moved 0 units | the enemy's Animator sits on its root, so the down-pose 'model pin' rewrote world position every LateUpdate | never pin a mech's own root transform; guard the pin behind modelTransform != transform |
| CharacterController teleports snapping back | the controller caches its internal position and restores it on the next Move() | disable-move-re-enable around every teleport (stage resets, 2v2 spawns) |
| Coroutines surviving 'disabled' components | MonoBehaviour.enabled = false does not stop running coroutines | explicit CancelAttack()/state resets at every down/wake/teardown edge |
| Player hang on opposite-key input | WASD composite sums to zero - a false 'stick neutral' triggered a phantom boost step | physical-key check for neutrality + a step watchdog timer |
| Pack assets invisible in URP | imported materials used the built-in Standard shader | editor pass converts to URP/Lit (_MainTex to _BaseMap) and particle shaders on every load |
| Pack audio overpowering the mix | prefab AudioSources authored 2D at full volume, outside the game's mixer | TameAudio(): master-volume scaling, forced 3D rolloff, salvo ducking (6 blasts read as 1) |
| Lock circle disagreeing with homing | the reticle computed its own range on its own schedule | the circle now calls the shooter's own IsRedLock - display and bullet share one rule |
| Enemy launches vs its own AI | the AI's Move() calls dragged a flying body back every frame | the down state hard-stops the AI driver; control scripts resume only on wake-up |

# Scheduling

## Development Plan (project weeks 3-17)

| TRACK | WK 3-5 FOUNDATION | WK 6-10 CORE | WK 11-13 CONTENT | WK 14-15 TESTING | WK 16-17 FINAL |
| --- | --- | --- | --- | --- | --- |
| Design | pitch, GDD concept, reference study (Gundam Versus, Starward) | combat loop + lock system design; tutorial design | mission stages, 2v2 rules, HUD layout to genre reference | playtest plan, survey, findings analysis, balance passes | final GDD/TDD, presentation, demo script |
| Code | movement, boost economy, lock-on, shooting | melee strings, knockdown bar, shield/parry, AI rival, specials, burst | Gundam pipeline, interactables, destructibles, menu/settings, stages, 2v2, TAB targeting | fix playtest issues: aim nerf, landing lag, camera; balance | polish, orphan/leak fixes, cleanup, standalone build |
| Art/Audio | city arena builder | procedural SFX + BGM, procedural VFX suite | red enemy variant, missile pack integration, cut-in, menu backdrop | - | HUD polish, audio mix taming |
| Testing | self-test | tutorial dry-runs, nightly regression on combat changes | self-test across all three modes | 10-tester structured playtest + report + data analysis | full demo rehearsal |

## Milestones

| WHEN | MILESTONE |
| --- | --- |
| Weeks 3-5 | Foundation: project setup, core systems, basic player controller |
| Weeks 6-10 | Core development: combat system, enemy AI, level design, progression, UI & HUD |
| Weeks 11-13 | Content creation: game assets (Gundam models), environment & map, interactions, game modes |
| Weeks 14-15 | Testing & balancing: 10-tester playtest, findings report, balance passes |
| Weeks 16-17 | Polishing & finalisation: bug fixes, animation and effects polish, final build + GDD/TDD + presentation |

## Updates, Maintenance & DLCs

The pitch-time wishlist item '2v2 cost battles' shipped in the final build (single-player, AI wingmate, cost pools live). Remaining post-module directions:

| PHASE | ITEM | DESCRIPTION |
| --- | --- | --- |
| Post 1 | Multiplayer 2v2 | humans in the seats the AI clones now hold (local first, then online) |
| Post 2 | Mech roster | loadout variants on the proven clone/reskin pipeline |
| Post 3 | Wingmate orders + new arenas | attack/protect/regroup commands; night city variant; controller-complete bindings |

# Work Environment

## Collaboration

Solo development at home and in campus labs. Version safety via timestamped project backups before risky changes (Backups/backup_before_*.zip). Work ran as short nightly iterations: a task list per evening, changes verified in the editor the same night, and a regression pass on combat whenever a shared system was touched. Playtest coordination ran through Google Forms.

# File Formats & Naming Convention

| ASSET TYPE | SUBTYPE | NAMING CONVENTION | FORMAT | ANNOTATIONS |
| --- | --- | --- | --- | --- |
| Code | gameplay | PascalCase by responsibility: MechController, MechCombat, MechHealth, SimpleMechAI, GameFlowManager | C# (.cs) | one class per file under Assets/Scripts |
| Code | team battle | TeamRules, TeamBattleSetup, TeamHud, BattleRoster, TargetSwitcher | C# (.cs) | 2v2 layer; inert in 1v1 by design |
| Code | editor tools | <Domain>Setup / <Domain>Builder: GundamSetup, BattlefieldBuilder, MissilePackSetup | C# (.cs) | Assets/Scripts/Editor |
| Models | mechs | source FBX under Assets/Model/<pack>/ | FBX | humanoid rig via custom postprocessor |
| Textures | atlases | <Model>-<channel> (base / -N normal / -AO) | PNG | URP Lit materials |
| Animation | clips + controller | Player.controller; Mixamo clip names kept | FBX/.controller | shared by player, AI and all 2v2 clones |
| Scenes | gameplay | SampleScene (arena + mechs) | *.unity | menu/tutorial/HUD/2v2 are runtime-built |
| Data | saved tuning | gundam_tpose.json, gundam_weapons.json | JSON | baked rig pose + weapon placement |
| Resources | runtime-loaded packs | Assets/Resources/MissilePack (auto-copied by editor tool) | prefabs | missile model / smoke / explosion |
| Docs | deliverables | ArmourClash_GDD / _TDD / _FinalPresentation; playtest report + survey data | DOCX/PPTX | Docs + Playtest folders |

# Levels

## Level 1 - City Arena

A single circular combat zone generated by an editor tool (Tools > Battlefield > Build Simple Battlefield): 160 u boundary walls and a 70 u ceiling enforced both by colliders and in code (ArenaLimits). Inside: a built-up centre, short scatter buildings (3.5-6.5 u) as cover/footholds, building rings at 62/108/148 u, street props, and a non-colliding skyline ring outside the walls for depth. Every building inside the walls carries a BreakableBuilding component (90 HP): shots chip it, lasers demolish it, collapsing into physics debris with an area blast. Rooftops are landable - the ground check accepts any solid surface - so boost management extends onto the skyline. Interactable objects (tree / fuel barrel / car wreck / antenna mast) hold at ~26 alive, restocking two every 1.6 s with at least six kept within 28 u of the fight. The same arena hosts all three modes; the mission restages it behind fades and 2v2 spawns its extra units into it at runtime.

## Asset List

| CATEGORY | ASSETS |
| --- | --- |
| Player | RX-78 ARMOUR (Origin Gundam MMD model, humanoid-retargeted; beam rifle, shield, sabers) |
| Enemies / allies | CRIMSON UNIT (same frame, red variant, SimpleMechAI driver); 2v2 ALLY UNIT + HOSTILE B as runtime clones with team rings |
| Environment | CartoonLowPolyCityLite houses/props; stone ground texture; runtime walls + ceiling; procedural sky |
| Interactables | procedural tree, fuel barrel (burn DoT), car wreck, antenna mast (primitive-built) |
| Projectiles | thin-beam bolts + Homing Missile pack (model, exhaust, explosion) URP-converted and audio-tamed |
| VFX | Quick Effects Vol.1 (hit/block/parry/explosion/muzzle) + full procedural suite (sparks, fireballs, shockwaves, thrusters, trails, blast sphere, gerobi beam, burst cut-in) |
| Audio | synthesized: 10 SFX + boost loop + BGM loop; pack audio re-mixed in code |
| UI | 100% runtime-generated: menu, settings, HUD, team overlay, tutorial, stage-clear, results, pause, cut-in |